# Autonomous Apps Planner

3-phase execution plan for fast monetisation app/tool builds

# Executive Snapshot

| Phase | Focus | Primary rationale | Decision |
| --- | --- | --- | --- |
| This week | Business Name + Domain Checker + Invoice/Margin Tool | Fast conversion loop: idea → names → availability → domain purchase. Ship in days. | Build first |
| Phase 2 | FreelanceOS | Best audience fit because CV/resume users already map to freelancers/professionals. | Prioritise over ContentOS |
| Phase 3 | DevTools Platform | Developer audience is reachable via free tools; token counter can be acquisition wedge. | Explore seriously |

# Phase 1: This Week — Fast-Cash Tools

Goal: launch two small paid tools quickly, validate demand, and create the first revenue loop by Friday.

| Workstream | Tasks | Output | Done |
| --- | --- | --- | --- |
| Business Name + Domain Checker | Build Next.js landing page; connect OpenAI name generation; connect Cloudflare/domain availability API; add checkout/CTA; create results page with available domains. | Live micro-tool with 90-second conversion funnel | ☐ |
| Invoice/Margin Tool | Build simple calculator; support cost, margin, GST/tax notes if needed; generate clean downloadable/shareable result; add pricing CTA. | Second SKU/product that can be sold or bundled | ☐ |
| Payments | Confirm Stripe/checkout flow; test purchase; set success/cancel pages; add basic analytics. | Paid path tested end-to-end | ☐ |
| Launch | Post on Indie Hackers; post on r/entrepreneur; email/message warm contacts; capture feedback. | First traffic + validation signals | ☐ |

# Phase 1 Launch Sprint: 5Day Checklist

| Day | Priority | Concrete outcome |
| --- | --- | --- |
| Day 1 | Scope + UI skeleton | Landing pages, result flow, pricing CTA, data model decided. |
| Day 2 | API integrations | AI naming + domain availability working; fallback handling added. |
| Day 3 | Payments + polish | Checkout tested; copy tightened; basic analytics installed. |
| Day 4 | Invoice/Margin SKU | Calculator live; bundle/upsell path added. |
| Day 5 | Launch + feedback | Public posts live; track clicks, signups, purchases, objections. |

# Phase 2: FreelanceOS

Goal: build a professional/freelancer operating system that can reuse the existing CV/resume audience rather than starting from zero.

| Module | MVP scope | Why it matters | Done |
| --- | --- | --- | --- |
| Client/project tracker | Simple CRM, project pipeline, task status, due dates. | Immediate utility for freelancers. | ☐ |
| Proposal builder | Reusable proposal templates, AI draft generation, pricing sections. | Pairs naturally with CV/resume and job workflow users. | ☐ |
| Invoice/margin integration | Reuse Phase 1 calculator; connect quote → invoice logic. | Turns earlier SKU into platform feature. | ☐ |
| Email existing users | Segment CV/resume users; send launch invite; offer early access. | Built-in acquisition advantage. | ☐ |

# Phase 3: DevTools Platform

Goal: use a free developer utility as the acquisition wedge, then monetise higher-value API/cost tooling.

| Layer | Build | Monetisation angle | Done |
| --- | --- | --- | --- |
| Free wedge | Token counter, prompt cost estimator, model comparison calculator. | Free traffic + developer trust. | ☐ |
| Core paid tool | API gateway/cost monitor with usage logs and spend limits. | Potential $200/month developer/team product. | ☐ |
| Expansion | Alerts, routing rules, team dashboards, provider comparison. | Higher retention and LTV. | ☐ |

# Key Decision Before Phase 2

Choose the product architecture before expanding beyond the first two tools.

| Option | Pros | Cons | Recommended use |
| --- | --- | --- | --- |
| One suite / shared brand | Higher LTV, easier cross-sell, one user base, cleaner long-term positioning. | Slower initial setup; harder to explain if tools feel unrelated. | Best if building a portfolio of business tools. |
| Separate landing pages per tool | Fastest launch, clearer single-purpose pages, easier testing. | Audience fragmentation; weaker brand compounding. | Best for rapid validation and SEO tests. |

# Weekly Operating Metrics

| Metric | Target / signal | Notes |
| --- | --- | --- |
| Visitors | Track by source | Separate Indie Hackers, Reddit, direct, email. |
| Result generations | High usage with low purchases means pricing/CTA issue. | For domain checker and invoice tool. |
| Checkout starts | Shows commercial intent. | Important even before purchases. |
| Purchases | Primary validation. | Track product, price, source. |
| Feedback themes | Top 5 objections/questions. | Use to decide next iteration. |

# Backlog Parking Lot

ContentOS remains a later option, but not Phase 2 unless there is clear audience pull.

PDF summarizer can be paired later with proposal builder, document cleanup, or client-work automation.

Keep DevTools platform research active, especially around OpenAI/Anthropic cost monitoring pain.

# Immediate Next Actions

Create repo or folder for Business Name + Domain Checker.

Define one-page MVP scope and pricing.

Build the name generation + domain availability flow first, before polishing UI.

Add Stripe checkout and test a full purchase.

Launch publicly and record traffic, usage, and purchases for 7 days.